Draft 2.0

September 30, 1997

Memorandum of Understanding

between

Michigan State University

and

U.S. ATLAS Collaboration

Project Management

at Brookhaven National Laboratory

for WBS 1.4 Tile Calorimeter

<date signed>

1.	Introduction

This Memorandum of Understanding describes the collaboration by members of Michigan State University (MSU) in the ATLAS Project in the United States.  The purpose of this collaboration is the design, fabrication, operation and scientific exploitation of the ATLAS Detector.  The detector is described in the ATLAS Technical Proposal, December 15, 1994, the Technical Design Reports, and subsequent technical documents elaborating that design. The contribution of the U.S. ATLAS Collaboration to the ATLAS Detector Project was first described in the U.S. ATLAS Proposal, September 1996, in the U.S. ATLAS Project Management Plan (PMP) draft, May 1997 (U.S. ATLAS 97-7), and [other documents to be referenced here].

It is understood that successful collaboration in construction and operation of the ATLAS detector rests on implementation of a clear management plan for ATLAS.  In the U.S., the U.S. ATLAS Project Management Plan, <date2> (plus amendments as needed) is the basis for meeting this requirement and is accepted as part of this memorandum.  The U.S. ATLAS project management infrastructure (U.S. ATLAS Project Office) resides at Brookhaven National Laboratory, and the responsibility for U.S. ATLAS project management resides in the U.S. ATLAS Project Manager (PM), reporting to the BNL Associate Director for High Energy and Nuclear Physics and to the Joint Oversight Group of the DOE and NSF.  This work is in accord with the Memorandum of Understanding for the construction of the ATLAS Experiment between CERN and the Institutions/Funding Agencies of the ATLAS Collaboration which is under the International Cooperation Agreement between CERN and the Department of Energy of the U.S.A. and the National Science Foundation of the U.S.A. concerning Scientific and Technical Cooperation on Large Hadron Collider Activities (1997) and the Experiments Protocol.

.

This Memorandum of Understanding describes the anticipated long-term contributions of Michigan State University to the design, construction and operation of the ATLAS Detector.  It is understood that the anticipated contributions of Michigan State University may later be modified or that additional responsibilities may be added to those described here.

An annual Statement of Work will detail the contributions of Michigan State University as the detector construction proceeds and will contain the specific activities, deliverables and funding required.  The normal period of performance will be the U.S. fiscal year (October 1-September 30).

This Memorandum of Understanding is made between Michigan State University and U.S. ATLAS Project Manager (PM).  It does not constitute a legal contractual obligation on the part of either of the parties.  It reflects an arrangement that is currently satisfactory to the parties involved.  The parties agree to negotiate amendments to this memorandum as required to meet the evolving requirements of the ATLAS research and development and detector construction program, in addition to changes in institutional funding and circumstances.

2.	Personnel

2.1.	List of Scientific Personnel

Participating scientists committed to ATLAS over the full project period (1996-2004) are expected to be:

| Name | ATLAS Fraction | Other Research Commitments/Comments |
| --- | --- | --- |
| J. Huston |  |  |
| R. Miller | .50 | .50 |
| C. Bromburg |  |  |

2.2.	Collaboration Board Representative

Bernard Pope is the present representative of Michigan State University on the U.S. ATLAS Collaboration Board.

2.3.	List of Technical Personnel

Participating technical staff members foreseen to participate over the full project period are:

Engineers

Designers

R. Richards

Technicians

M. Nila

Software Professionals

Others

Student technicians

2.4.	Other Key Personnel

The Environment, Safety and Health officer for Michigan State University responsible for compliance with applicable ES&H policies associated with ATLAS participation by this institution is currently ________ of Michigan State University.  The Quality Assurance officer for Michigan State University responsible for QA compliance of tasks performed by this institution is currently __________ of Michigan State University.

3.	Design, Prototype, Production and Installation Responsibilities

3.1.	Design, Prototype and Production Responsibilities - Construction Period

3.1.1.	Deliverables

The following entries list the major responsibilities of Michigan State University for easy review.  The detailed responsiblities are documented in the Tile Calorimeter subsystem WBS.

For the Extended Barrel Mechanics (WBS 1.4.1), Optics (1.4.2), and Intermediate Tile Calorimeter (1.4.4)

MSU will provide

- 0.4 FTE-years of optics R&D effort, with emphasis on scintillator production and fiber assembly.

- 440,000 Tyvek wrappers for all scintillator tiles for the Barrel and two Extended Barrel calorimeters

- Optical assembly of 32 modules for one Extended Barrel calorimeter

- Testing of 32 assembled modules

- Shipping of 32 assembled modules to CERN

- 140 ITC plug and cryostat scintillator modules  for 2 Extended Barrel Calorimeters, including design, construction, testing and installation

MSU will receive from ATLAS

- Scintillating tiles in Tyvek wrappers for 32 Extended Barrel calorimeter modules.

- Wavelength-shifting fibers installed in guide profiles sufficient for one 32 extended barrel calorimeter modules.

- Component parts for WLS fiber optical couplers sufficient for 32 extended barrel calorimeter modules.

- Facing machines for fiber bundle optical couplers

- Drawer assemblies with readout electronics for module testing

- MSU will receive from US institutions

- 32 assembled EB modules from ANL

- Custom containers from ANL for shipping completed modules from MSU via truck-ship-rail to CERN.

The funding for these deliverables is specified in Appendix A for both U.S. ATLAS Project funds from the NSF and from base program support.

3.2.	Coordination and  Reporting

The U.S. ATLAS Subsystem Manager for the Tile subsystem is Larry Price.  The institution contact person for Tile activities at Michigan State University is Joey Huston.  The task managers for Tile Calorimeter activities carried out at MSU are as follows:

Joey Huston - 1.4.1 - Extended Barrel Mechanics

Joey Huston - 1.4.2 - Extended Barrel Optics

Joey Huston - 1.4.4 - Intermediate Tile Calorimeter

The progress of the design, fabrication, and testing of these components will be reported by the above-named task managers on a monthly basis, by WBS element to L5 in detail, to the U.S. ATLAS Subsystem Manager, who in turn will report subsystem progress to the U.S. ATLAS PM.  All status reports will be assembled and made public to the U.S. ATLAS collaboration.

Technical reporting to ATLAS project management will be coordinated by the U.S. ATLAS Subsystem Coordinator.  Financial reporting by L5 WBS element will be made to the U.S. ATLAS Project Office.  Financial reporting to ATLAS will be made by the U.S. ATLAS PM.

4.	Contribution of Effort, Services and Facilities

4.1.	Effort

Subject to adequate funding by NSF, Michigan State University will provide support for the scientific and technical personnel as indicated in section 2.

4.2.	Services

The services of the Michigan State University Purchasing, Shipping, and Receiving Departments and the Administrative Staff will be available to the ATLAS project to the degree required to carry out the fabrication responsibilities of Michigan State University.

4.3.	Facilities and Equipment

Assembly area with shipping/recieving access sufficient for the completion of the deliverables listed in section 3.1.1

4.4.	Operating Costs

Michigan State University, subject to adequate funding from NSF, will support the normal research operating expenses such as  salaries, travel expenses, miscellaneous supplies, administrative support, etc. of the Michigan State University faculty members working on the ATLAS project.  These expenses are not considered as part of the ATLAS detector cost estimate.

5.	Administration

5.l.	Method of Funding Transfers and Purchasing

The expenditures by Michigan State University are to be covered by funds provided by NSF ("Project Funds"), upon the allocation decision of the U.S. ATLAS PM, and from funds provided from the MSU base research program.  Project funds to cover work described in this document will be provided by Columbia University to Michigan State University.

5.2.	Procurement Authorization

Major procurements (currently $100k) must have the written authorization of the U.S. ATLAS PM.  Items purchased as ATLAS Common Project items must be explicitly authorized by the U.S. ATLAS PM and approved by the ATLAS Resource Review Board, regardless of the cost.

5.3.	Reporting to U.S. ATLAS Project Management

Michigan State University will report all ATLAS related expenditures, labor charges, and travel together with associated technical progress in each item of work by Work Breakdown Structure (WBS) category (Level 5) on a monthly to the U.S. ATLAS Project Office. Cost reporting will apply to U.S. ATLAS Project funds related to detector fabrication.

Technical progress will be reported by WBS element L5 to the Subsystem Manager on a monthly basis and will cover all activities covered in this Memorandum of Understanding regardless of the specific nature of the funding support. All status reports will be assembled by the U.S. ATLAS PM and made public to the U.S. ATLAS collaboration.

5.4.	Component Ownership

All equipment items bought or fabricated using NSF funds will be properly marked as the property of NSF.  Any other equipment furnished by Michigan State University as part of the detector will remain Michigan State University property.  In either case, the equipment will remain part of the ATLAS detector until it is dismantled or the detector element in question is replaced.

6.	General Considerations

6.1.	Safety and Engineering Practices

The experimenters from Michigan State University agree to familiarize themselves with DOE and NSF safety policies and to adhere to them.  All detector components must be designed, fabricated, installed and operated in conformity with DOE, NSF and CERN safety policies and practices as well as DOE, NSF and CERN engineering standards.  All engineering, design, quality assurance, safety, and other activities shall be in compliance with ISO standards. All major components will undergo appropriate design, safety, and engineering reviews with oversight by the U.S. ATLAS Project Office.

6.2.	Operations

Michigan State University agrees to maintain, to the best of their ability, equipment provided for the ATLAS detector as long as Michigan State University is a member of the ATLAS collaboration.

7.	Schedules and Milestones

Michigan State University will make every effort to carry out their institutional responsibilities consistent with the schedule for the fabrication of the ATLAS detector.  These schedules may have to be changed as the project progresses.  Changes that affect Michigan State University will be noted in Amendments to this Memorandum.

7.1.	Design, Fabrication and Installation Milestones

The key milestones relevant to Michigan State University are listed here:

| Key Milestones (L2 Schedule) | Baseline Date | Current Date |
| --- | --- | --- |
| US external barrel Module 0 ready for beam tests | 7/97 |  |
| Start module construction | 10/98 |  |
| First module calibration at CERN test beam | 7/00 |  |
| Start installation work at CERN | 4/02 |  |
| Finish module construction | 6/02 |  |
| Start detector final commissioning | 4/04 |  |

8.	Makers and Concurrence

The following persons concur in the terms of this Memorandum of Understanding.  These terms will be updated as appropriate in Amendments to this Memorandum.

Makers of this Memorandum:

William J. Willis	date	Administrative Officer	date

U.S. ATLAS Project Manager		<title>

Michigan State University

Larry Price	date	Institution Representative	date

Tile Subsystem Manager		Bernard Pope

Michigan State University

Thomas B.W. Kirk	date

Associate Director

Brookhaven National Laboratory